# QA Release & Hotfix Strategy – Executive Summary

This document defines a standardized QA, Infra and Dev collaboration model for hotfixes and releases using Azure DevOps, OpenShift (Helm), and ServiceNow. It focuses on production safety, environment stability, compliance, and fast recovery.

## 1. Executive Summary (Management – 1 Page)

Objective:
- Ensure safe, auditable, and fast promotion of releases and hotfixes across DEV, TEST, UAT and PROD.
- Give Infrastructure visibility into environment stability.
- Enable QA to provide objective quality and compliance signals.

Key Principles:
- Dev builds once, deploys many times.
- QA validates risk, not functionality depth post-deploy.
- Infra owns platform stability and rollback mechanisms.
- ServiceNow is the single control plane for promotion and compliance.

Business Value:
- Reduced production incidents
- Faster hotfix deployment with controlled risk
- Clear audit trail for regulators and management
- Predictable rollback when issues occur

## 2. High-Level CI/CD + ServiceNow Flow (Textual Diagram)

Developer Commit (Hotfix Branch)
   ↓
Azure DevOps Pipeline
   - Build & Unit Tests
   - Contract Tests (Provider + Consumer)
   - Artifact published to Artifactory
   ↓
ServiceNow Release Record Created
   ↓
DEV Deployment (Helm)
   - Automated Smoke Tests
   ↓ (approval)
TEST Deployment (Helm)
   - Smoke + Contract Verification
   ↓ (approval)
UAT Deployment (Helm)
   - Business Smoke Tests
   ↓ (approval)
PROD Deployment (Helm)
   - PROD-safe Smoke Tests
   - Observability Validation
   - Automated or Manual Rollback if needed

## 3. Azure DevOps + OpenShift + Helm Adaptation

Azure DevOps:
- CI pipelines for build, unit tests, contract tests
- CD pipelines triggered via ServiceNow approvals
- Pipeline metadata pushed to ServiceNow

OpenShift & Helm:
- Helm charts define immutable deployments
- Versioned releases enable instant rollback
- Helm rollback used as primary recovery mechanism

ServiceNow:
- Controls environment promotion
- Links artifacts, pipelines, tests and approvals
- Provides compliance and stability KPIs

## 4. QA Responsibilities in This Model

- Define smoke test standards per environment
- Own contract test strategy and enforcement
- Validate post-deployment health signals
- Provide go / no-go recommendation
- Produce compliance evidence (tests executed)

## 5. Rollback Strategy

Automated Rollback:
- Triggered if smoke tests or health checks fail
- Executed via Helm rollback

Manual Rollback:
- Initiated by Infra via ServiceNow
- Used for complex or partial failures

Rollback is allowed at any environment stage.

## 6. Key Management KPIs

- Deployment success rate
- Mean time to rollback (MTTR)
- Failed post-deployment tests
- Environment instability incidents
- Compliance coverage per release